Product Backlog

| Sprint | Tasks to be completed |
| --- | --- |
| 1 | Task; Status; Priority. Develop Project Objective; Complete; 1. Establish Product Deliverables; Complete; 1. Design rough outline of application webpages; Complete; 2. Design Mockup of website; Complete; 1. |
| 2 | Task; Status; Priority. Gain access to proper coding and file sharing software; Complete; 1. Refine Mockup Website; Complete; 1. Establish application colors and theme; Complete; 3. Establish the coding language for development; Incomplete; 1. Design outline for website classes/functions; Incomplete; 3. Establish media content to be found on page; Incomplete; 3. Establish application URL; Incomplete; 2. |
| 3 | Task; Status; Priority. Assign webpages to parties for development; Incomplete; 1. Refine functions/classes for each webpage; Incomplete; 2. Implement classes and functions into application; Incomplete; 1. Troubleshoot implemented functions for production fluidity; Incomplete; 2. Design SQL Queries for user accounts and cultures; Incomplete; 1. Begin implementing CSS and application design; Incomplete; 2. Refine and correct application design for project synchronicity; Incomplete; 2. |
| 4 | Task; Status; Priority. Synchronize application webpages into one project; Incomplete; 2. Troubleshoot SQL Queries; Incomplete; 1. Implement and test Queries for their desired page; Incomplete; 2. First full prototype test; Incomplete; 1. Troubleshoot full prototype; Incomplete; 1. Deliver completed application; Incomplete; 1. |