Sprint Backlog

| Sprint | Tasks to be completed |
| --- | --- |
| 1 | Task; Status; Priority. Fill Project Vision Template; Complete; 2. Complete Project Summary; Complete; 2. Complete High Level Requirements form; Complete; 2. Develop Personas; Complete; 3. Create User Stories; Complete; 3. Submit Sprint 1; Complete; 1. |
| 2 | Task; Status; Priority. Design Project Plan + Team Charter; Complete; 2. Document Minutes of Meeting; In Progress; 2. Product Backlog; Complete; 3. Sprint Backlog; In Progress; 3. Submit Sprint 2; Incomplete; 1. |
| 3 | Task; Status; Priority. Designate tasks to teams; Incomplete; 1. Gather continuing information on key deliverables; Incomplete; 2. Refine project Mockup; Incomplete; 2. Designate roles for deployment; Incomplete; 2. Document minutes of meeting; Incomplete; 3. Submit Sprint 3; Incomplete; 1. |
| 4 | Task; Status; Priority. Team meetup for progress update; Incomplete; 1. Troubleshoot design obstacles; Incomplete; 2. Begin Project Testing; Incomplete; 1. Document all reference material; Incomplete; 3. Document minutes of meeting; Incomplete; 3. Submit Final Project; Incomplete; 1. |